## Slide 1: Mental Health Clinic
Siting Process and Analysis

## Slide 2: Background
The mental health department outpatient clinic has been located in Walton since early 1970’s. The space was outgrown by 1985, when the substance abuse outpatient clinic moved to Hamden. In early 1990’s children and families mental health unit moved to rental space in Walton.
The Community Services Board (CSB) has statutory responsibility to oversee the mental health department operations and documents from early 2000’s recognized the need for additional mental hygiene program space.

## Slide 3: History - Continued
The annual Local Services Plan for mental hygiene services has identified the need for adequate and appropriate space for behavioral health service delivery since 2011. State regulatory agencies (Office of Mental Health and Office of Alcoholism and Substance Abuse) support integrated care which can only be accomplished in a single location.
Through 2012-2013 the CSB explored rental space options to consolidate all three outpatient clinics into one location. This proved daunting as needs required at least 10,000 sq. feet with adequate parking (100 cars) and a central county location. Locations identified required extensive renovations or had limited access.

## Slide 4: History - Continued
In March 2014 the CSB strongly recommended to the Community Health Committee of the Board of Supervisors to consider options to consolidate the mental health department. A Request for proposals was initiated and all options were considered.
CSB looked for input from county regarding financial parameters. Community Health Committee met in July 2014 to discuss proposals. Consensus was to look for a long term solution for the needs of the Mental Health Department and expressed a commitment to work together to explore all options, including new construction. It was recommended that CSB reject all three proposals.

## Slide 5: Charge to Staff
August 2014 Chairman Eisel & Tina Mole requested Planning coordinate a siting study for the proposed relocation of the Mental Health Clinic partnering with the Department of Public Works and any other County Departments necessary.
DPW and Planning outlined and agreed to the process in September 2014.
Chairman Eisel appointed a special committee to oversee the process.

## Slide 6: Mental Health Sub-Committee
Established – September 2014
Membership – BOS Community Health Committee, Community Service Board Members
Meetings held between September 2014 through January 2016
Technical Advisory Staff (TAS) – Mental Health, Department of Public Works & County Code Enforcement and Planning Department

## Slide 7: Funding
$329,000 grant award 50% each State & Federal funding for the co-location of Mental Health and Drug & Alcohol Services into a single facility.
50% of the funding is reserved for needs assessment activities and the second half for technological specific upgrades to a new facility.

## Slide 8: General Process
Review Information Gathered to Date
Consideration of Options – Lease v. Own, PSB
Needs Assessment & Review of Programs
Siting Study
Site Selection - State Environmental Quality Review Compliance
Preliminary Design
Final Design
Bidding Phase
Construction
Construction Inspection

## Slide 9: Consideration of Options
Lease - Initial RFP for leased space requested 10,000 square feet – all proposals.
Committee members conducted a financial analysis of cost of long-term leasing.
DPW provided costs estimates for construction of new structure.
Committee decided to move ahead with owning a structure.
Siting study to include buildings with structures as well as building a new facility.
Committee asked for an evaluation of constructing the 2nd floor of the Public Safety Building.

## Slide 10: Public Safety Building
Research was conducted on the existing public safety facility, its construction/suitability of a second floor addition as well as information from the project coordinator on the process that was followed for that project.
Input from the original contractor was sought to verify what additional floor area could be supported by the existing construction design.
This information was also presented to the County Code Enforcement Officer for his input.
Review also revealed additional parking areas that were not constructed to accommodate other site amenities.
Due to cost the Public Safety Building was removed from consideration.

## Slide 11: Needs Assessment & Program Evaluation
Needs assessment: The Committee identified what departments are going to be located in the building.
Programming phase: Committee and Planning interviewed Mental Health staff and other agencies that interact with the clinic to determine space needs.
    The special needs for the department
    Their relationship with other public and private agencies for operational needs
    Proximity to law enforcement, hospitals, public transportation etc.
    Projections on future expansion or changes to operational regulations that might impact the size or location of the facility, etc.
Interviews and Committee discussion indicated a need for at least 15,000 with 20,000 square feet for possible future needs.

## Slide 12: Siting Study
Initial Criteria for Parcel Review – Conducted by Planning Geographic Information Staff
Availability of Public Water & Sewer
Flood Hazard Areas
Wetlands (National Wetlands Inventory)
Slope Delineation
Distances to Police and Emergency Services
Added
Utilities – Electric, Oil, Natural Gas
Internet
Hospital Proximity
Road Access – State, County, Local
Notes: The Planning Department developed a list of selection criteria that was used to develop a search matrix. The matrix included suitability conditions that included: minimum parcel acreage, maximum slope, floodplain/wetland presence, as well as the proximity to emergency service locations. The availability to municipal water and sewer was also noted.
In April 2015 the Committee assigned weight values and scoring ranges for the selection criteria
The initial review found 44 parcels that met the criteria for the Mental Health siting study. Four of the properties had an existing building located on them.
The Committee then added the additional criteria and weight scores for utilities, internet, hospital proximity and road access

## Slide 13: Matrix and Weighting Criteria
Notes: The Planning Department developed a list of selection criteria that was used to develop a search matrix. The matrix included suitability conditions that included: minimum parcel acreage, maximum slope, floodplain/wetland presence, as well as the proximity to emergency service locations. The availability to municipal water and sewer was also noted. This information was used to generate a list of parcels that meet minimum suitability requirements for the Committee to review.

## Slide 14: Site Visits
Site visits were conducted on the top ten ranked sites.
The site visits were conducted by the DPW Commissioner, the County Code Enforcement Officer and the Planning Department’s GIS Coordinator.
Site conditions were evaluated and the results were presented to the Committee.
The sites were re-evaluated with the addition of the site visit information.

## Slide 15: Current Status: Site Evaluations
The Technical Advisory Staff proposed initial information gathering on the top three (3) preliminary sites selected.
This would include information such as:
  Title search
  Phase 1A document review
  Property surveys
  Soil borings, etc.
Committee authorized moving ahead with investigating the top three (3) sites.
No site has been selected.

## Slide 16: Next Step: Consultant Selection
Prepare and circulate an RFQ for professional services which will include:
  Review of programming phase & site selection
  Assist with the evaluation of the top three (3) sites for suitability
  Final site selection and SEQRA compliance
  Conceptual Design
    Building footprint
    Stormwater management
    Access drives
    Sidewalks and general grading
    Identify HVAC and mechanical room requirements
    Identify security and IT requirements
    Size parking given codes
    Furniture, use existing or new
  Final Design and bidding documents
  Construction oversight

## Slide 17: Next Steps:
Establish a Capital Planning Committee for direct oversight and authorization of expenditures related to site evaluations.
Present Community Service Board, Committee with additional information gathered on top three (3) sites.
If a site(s) are suitable submit the sites to the consultant for review.
Committee recommends site ranking and information to the Board of Supervisors.
Board of Supervisors makes a final site selection.

## Slide 18: Questions